February 26, 2013

The Special Session Meeting of the Governing Body of the Borough of Bloomingdale was held on the above date in the Council Chambers of the Municipal Building, 101 Hamburg Turnpike, Bloomingdale, NJ.   Mayor Dunleavy called the meeting to order at 8:30 a.m.

## SALUTE TO THE AMERICAN FLAG

Mayor Dunleavy led the Salute to the Flag.

## ROLL CALL

In Attendance:		Mayor:				Jonathan Dunleavy

:

Council Members:		John D’Amato

Richard Dellaripa

Linda Shortman

Michael Sondermeyer

Ray Yazdi

Absent:		Councilman:			Mark Conklin (Excused)

Professionals		Municipal Clerk:		Jane McCarthy, RMC

Present:		Borough Engineer:		Paul Darmofalski

PUBLIC NOTICE STATEMENT

Mayor Dunleavy stated that adequate notice of this meeting was posted in the Bloomingdale Municipal Building and provided to The Suburban Trends; The North Jersey Herald & News; and all other local news media on January 25, 2013,

PRESENTATION

At this time, Councilman Yazdi gave a presentation on the proposed Rafkind Road sidewalk replacement project and reviewed the possibility of installing sidewalks as an assessment project.

Borough Engineer also noted that the sidewalk replacement will include all excising concrete walks; driveway aprons with NJDOT specified concrete.

It was noted that 61 homes will be included in this project and it will be in two phases; we applied to the New Jersey DO T for a 1-1/2 million dollar grant and we received $200,000 for Rafkind Road.

Noted that the sidewalks are the responsibility of the homeowner.  First phase will be Glen Road towards the Martha B. Day School.  If the Borough does the entire phase it will be $825,420 of which we received $200,000.

Sidewalks assessment could be approximately $4,867 to each homeowner for a property with 100’ of sidewalk; assessed over ten years which is approximately $500 for ten years.

Advantage of the Borough doing it is they finance the project and allow a ten year payment. And the Borough Engineer will oversee the project and a two year maintenance bond will be posted.

Noted the disadvantage is if someone has just replaced their sidewalk; we may be able to address these invidividually and if the Borough Engineer says they are up to standard, they may not have to be ripped out.  He will make that decision.

Borough Engineer stated that this could come in 20% below.

Phase I would be six tenths of a mile and would be three months of construction; all the lines will be TV camera in the street first.

Noted that we are looking into a ten year capital plan in the Borough

At t his time, Mayor Dunleavy opened the meeting to the public for this informational session.

Some of the points brought up were:

- Will storm drains be fixed – Yes per borough Engineer

- Run off from areas not under the Phase I section

- What will happened to corner properties – Borough Engineer stated they will be looked at and in some cases, homeowners can request  additional work at their cost

- Will parking be allowed on sidewalks – Mayor noted we are looking into removing overnight parking ban – working with the Police Chief; this will be a permit process

- Will meet with the Board of Ed to see if they want to be part of t his project

- Public Hearings will be held on the assessment project

- No speed bumps will be put in per Borough Engineer under his licenses

- Speeding on Rafkind Road – Mayor will speak with Police Chief

- Interest rate averages 1-1/2%

- Some trees will be taken out

- Borough Engineer asked the residents to let him know if there are stormwater issues

Since there was no further business to be address, Councilman Dunleavy moved to close the Public Comment; seconded by councilman Yazdi and carried on voice vote at 8:10 p.m.

Jane McCarthy, RMC

Municipal Clerk