RESOLUTION NO. 2020-10.__

OF THE GOVERNING BODY OF

THE BOROUGH OF BLOOMINGDALE

RESOLUTION OF THE BOROUGH OF BLOOMINGDALE, COUNTY OF PASSAIC AND STATE OF NEW JERSEY AUTHORIZING CHANGE ORDER #2 & SUPPLEMENTAL LINE ITEMS FOR THE CONTRACT FOR THE First & Second Streets Water Main Interconnection project BETWEEN THE BOROUGH OF BLOOMINGDALE AND Mike Fitzpatrick Contractors, Inc.

WHEREAS, the Borough of Bloomingdale and Mike Fitzpatrick Contractors, Inc., have entered into a contract in the amount of $112,035.00 for the First & Second Streets Water Main Interconnection Project; and,

Whereas, the Borough of Bloomingdale Mike Fitzpatrick Contractors, Inc. previously entered into a change order by way of Resolution No. 2020-10.__ in the amount of $8,500.00 for unforeseen work within the project limits; and

WHEREAS, it has since been determined by the Borough Engineer, Thomas A. Boorady of Darmofalski Engineering Associates, Inc., that certain changes to this contract are necessary to perform work as follows: The steep slope between 1st Street and the senior parking lot required stabilization using rip-rap, to protect the slope, and to protect a utility pole.

WHEREAS, it has also been determined there is an increase in supplemental line times in an amount of $5,163.75; and

Non-Contract Work Items – Rip-rap Stabilization

Additional Cost

Change Order #1							$  8,500.00

Proposed Change Order #2	(7.22% increase)		 +	$  8,100.00

Total Net Change Order(s): $ 16,600.00

Supplemental Line Items						$ 5,163.75

Total Net Change:		 $ 21,763.75

Percentage Increase:		19.4%

; and

WHEREAS, the original contract amount was $112,035.00; the amended contract amount based upon Change Order #1 and #2, and the increase in supplemental line items is $133,798.75 which is a 19.4% increase from the original contract amount; and,

WHEREAS, in accordance with N.J.A.C. 5:30-11.3, the change orders have not caused the originally awarded contract price to be exceeded by more than 20 percent; and,

WHEREAS, the Borough Engineer, Thomas A. Boorady of Darmofalski Engineering Associates, Inc., has reviewed the change order and recommended to the Governing Body that it modify its agreement with and Mike Fitzpatrick Contractors, Inc., subject to the certification of funds, as a result of the above-referenced changes of condition which have occurred on the project and as detailed in the Borough Engineer’s email Memorandum, dated October 7, 2020; and,

WHEREAS, Borough Chief Financial Officer has certified the funds as evidenced in the annexed certification; and,

NOW, THEREFORE, BE IT RESOLVED by the Governing Body of the Borough of Bloomingdale, in the County of Passaic and State of New Jersey, that Change Order #2 & supplemental line items are hereby approved in the contract between the Borough of Bloomingdale and Mike Fitzpatrick Contractors, Inc. as follows:

Original Contract			 $112,035.00

Change Order #1			 $   8,500.00

Change Order #2			 $   8,100.00

Supplemental Line Items		 $   5,163.75

New Contract Total:		            $133,798.75

Increase 19.4%

This Resolution will take effect immediately upon approval and certification of funds.