RESOLUTION NO. 2020-9.__

OF THE GOVERNING BODY OF

THE BOROUGH OF BLOOMINGDALE

RESOLUTION OF THE BOROUGH OF BLOOMINGDALE, COUNTY OF PASSAIC AND STATE OF NEW JERSEY AUTHORIZING CHANGE ORDER #1 FOR THE CONTRACT FOR THE BALLSTON STREET WATER, SEWER AND ROAD IMPROVEMENTS PROJECT BETWEEN THE BOROUGH OF BLOOMINGDALE AND REGAL UTILITY SERVICES, INC.

WHEREAS, the Borough of Bloomingdale and Regal Utility Services, Inc. have entered into a contract in the amount of $823,805.85 for the Ballston Street Water, Sewer and Road Improvements Project; and,

WHEREAS, it has been determined by the Borough Engineer, Thomas A. Boorady of Darmofalski Engineering Associates, Inc., that certain changes to this contract are necessary to perform work as follows:  There are two unknown issues regarding the water connection to Union Avenue, an extra water service for the irrigation system at DeLazier field, tree removal in the way of curb work and assistance needed with the water company for water issues within the project limits.

Non-Contract Work Items – (unforeseen work within project limits)

Additional Cost

Change Order #1							$  18,937.74

Total Net Change Order: 	$  18,937.74

Percentage Increase:		2.3%

; and

WHEREAS, the original contract amount was $823,805.85; the amended contract amount based upon Change Order #1 is $842,743.59 which is 2.3% increase from the original contract amount; and,

WHEREAS, in accordance with N.J.A.C. 5:30-11.3, the change orders have not caused the originally awarded contract price to be exceeded by more than 20 percent; and,

WHEREAS, the Borough Engineer, Thomas A. Boorady of Darmofalski Engineering Associates, Inc., has reviewed the change order and recommended to the Governing Body that it modify its agreement with Regal Utility Services, Inc, subject to the certification of funds, as a result of the above-referenced changes of condition which have occurred on the project and as detailed in the Borough Engineer’s email Memorandum, dated September 8, 2020; and,

WHEREAS, Borough Chief Financial Officer has certified the funds in the annexed certification; and,

NOW, THEREFORE, BE IT RESOLVED by the Governing Body of the Borough of Bloomingdale, in the County of Passaic and State of New Jersey, that Change Order #1 is hereby approved in the contract between the Borough of Bloomingdale and Regal Utility Services, Inc as follows:

Original Contract			$ 823,805.85

Change Order #1			$  18,937.74

New Contract Total:		            $ 842,743.59

Increase 2.3%

This Resolution will take effect immediately upon approval and certification of funds.

## Record of Council Vote on Passage

| Council person | aye | nay | Abstain | Absent | Council person | aye | nay | Abstain | Absent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Juhlin |  |  |  |  | Hudson |  |  |  |  |
| D’Amato |  |  |  |  | Sondermeyer |  |  |  |  |
| Dellaripa |  |  |  |  | Yazdi |  |  |  |  |

I hereby certify that the foregoing is a true copy of a Resolution adopted by the Governing Body of the Borough of Bloomingdale at an Official Meeting held on September 15, 2020.

___________________________________

Breeanna Calabro, RMC

Municipal Clerk, Borough of Bloomingdale