RESOLUTION NO. 2015-4.___

OF THE GOVERNING BODY

OF THE BOROUGH OF BLOOMINGDALE

WHEREAS,  a contract was awarded to CARO CORPORATION., 70-76 Passaic Avenue, Florham Park, NJ   07932, for the 2013 Water Main Improvements; and

WHEREAS, the Borough Engineer has advised Change Order No. 1 has been processed for this contract, which reflects an increase in the contract of $38,936.16 primarily due to unknown conditions making the new adjusted contract total 423,191.16; and

WHEREAS, Borough Treasurer has certified the funds from Ater Capital Account #C-06-56-571-12A-100;

NOW, THEREFORE, BE IT RESOLVED that the Mayor and Council of the Borough of Bloomingdale hereby approve Change Order No. 1 and the Borough Engineer's recommendation of the increase of $38,936.16 to the original contract price, for the adjusted contract total of $423,191.16; and

BE IT FURTHER RESOLVED that upon approval of Change Order No. 1 authorization be and is hereby given to pay Current Estimate No. 2 in the amount of $26,859.12 to Caro Corporaton.

- Record of Council Vote on Passage

| Council person | aye | nay | Abstain | Absent | Council person | aye | nay | Abstain | Absent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Costa |  |  |  |  | Hudson |  |  |  |  |
| D’Amato |  |  |  |  | Sondermeyer |  |  |  |  |
| Dellaripa |  |  |  |  | Yazdi |  |  |  |  |
| Mayor Dunleavy |  |  |  |  |  |  |  |  |  |

I hereby certify that the foregoing is a true copy of a Resolution adopted by the Governing Body of the Borough of Bloomingdale at an Official Meeting held on ______________, 2015.

___________________________________

Jane McCarthy

Municipal Clerk, Borough of Bloomingdale