RESOLUTION NO. 2018-9.16

OF THE GOVERNING BODY OF

THE BOROUGH OF BLOOMINGDALE

RESOLUTION OF THE BOROUGH OF BLOOMINGDALE, COUNTY OF PASSAIC AND STATE OF NEW JERSEY AMENDING RESOLUTION NO. 2018-3.6, CHANGE ORDER #1 TO THE CONTRACT FOR THE SLOAN PARK BRIDGE AND STREAM IMPROVEMENTS PROJECT BETWEEN THE BOROUGH OF BLOOMINGDALE AND YANNUZZI GROUP, INC.

WHEREAS, the Borough of Bloomingdale and Yannuzzi Group, Inc. entered into a contract in the amount of $771,046.50 for the Sloan Park Bridge and Stream Improvements Project; and

Whereas, an initial change order was awarded by way of Resolution 2017-3.6 in the amount of $40,000 for the installation of a 10’bridge; and

WHEREAS, it has since been determined that there was a discrepancy in the awarding of the change order whereby the total amount of the change order should have been $44,000:

Non-Contract Work Item – installation of 10’ bridge

Additional Cost

$44,000.00

Total Net Change Order: 	$44,000.00

Percentage Increase:		5.71%

; and

WHEREAS, the original contract amount was $771,046.50; the amended contract amount based upon Change Order #1 as amended is $815,046.50 which is a 5.71% increase from the original contract amount; and

WHEREAS, in accordance with N.J.A.C. 5:30-11.3, the change orders have not caused the originally awarded contract price to be exceeded by more than 20 percent; and

WHEREAS, the Borough Engineer has reviewed the change order and recommended to the Borough Council that it modify its agreement with Yannuzzi Group, Inc., subject to the certification of funds, as a result of the above-referenced changes of condition which have occurred on the project and as detailed in the Borough Engineer’s Memorandum, dated March 1, 2018; and

WHEREAS, Borough Chief Financial Officer has certified the funds from Acct.

No. C-04-55-877-17A-100; and

WHEREAS, this change order hereby modifies Resolution 2018-3.6 the initial Change Order #1 to accurately reflect the amount of $44,000.

NOW, THEREFORE, BE IT RESOLVED by the Borough Council of the Borough of Bloomingdale, in the County of Passaic and State of New Jersey, that Change Order #1 is hereby approved in the contract between the Borough of Bloomingdale and Yannuzzi Group, Inc. as follows:

Original Contract			$771,046.50

Change Order #1			$  44,000.00

New Contract Total:			$815,046.50

Increase of 5.71%

This Resolution will take effect immediately upon approval and certification of funds.

- Record of Council Vote on Passage

| Council person | aye | nay | Abstain | Absent | Council person | aye | nay | Abstain | Absent |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Costa |  |  |  |  | Hudson |  |  |  |  |
| D’Amato |  |  |  |  | Sondermeyer |  |  |  |  |
| Dellaripa |  |  |  |  | Yazdi |  |  |  |  |
| Mayor Dunleavy |  |  |  |  |  |  |  |  |  |

I hereby certify that the foregoing is a true copy of a Resolution adopted by the Governing Body of the Borough of Bloomingdale at an Official Meeting held on September 18, 2018.

___________________________________

Breeanna Calabro, RMC

Municipal Clerk, Borough of Bloomingdale